## Slide 1: PRE-EVENT TOLLGATE Precision Dynamics Project for Delivery and Quality Improvement
DeFranco Performance Solutions LLC

## Slide 2: Problem Statement
Voice of The Customer
Metrics
Scrap Rate (%)
Measurements
⭐⭐⭐ (3 out of 5 stars) Good people, but quality is inconsistent. We've had to scrap batches because parts don't meet spec. Delivery dates slip constantly too. We want to keep working with them, but if tolerances don't tighten up and lead times become predictable, we'll have to find another supplier. Frustrating because they're responsive when we call
On Time Delivery (%)
Dimensional Variation (mm)
Lead Time (days)
First Pass Yield (%)
±0.008"
10%
14 days average
Target
<2%
78%
78%
±0.003”
10 days
98%
88%
Precision Dynamics experiences inconsistent quality (88% first pass yield, 10% scrap rate), missed deadlines (78% on-time delivery, 14-day lead time), and dimensional variation (±0.008" versus ±0.003" target), threatening customer retention and profitability.

## Slide 3: Business Impact and projected improvement
Business Impact Statement
Precision Dynamics loses approximately $2.66M annually from quality defects, production delays, excess inventory, and rework cycles. Improving first pass yield to 98%, on-time delivery to 95%, and lead time to 10 days could recover $2.2M+ in hard and soft savings.
Defects (10% scrap rate, $100/part):
  1,200 parts/month × $100 = $120,000/month
Overproduction (78% OTD = missed deadlines, excess inventory):
  15% overrun × $75/unit = $45,000/month
Waiting (production delays from rework):
  5 workers × $45/hr × 2 hrs/day = $18,000/month
Extra Processing (rework cycles):
  200 rework events × $50 labor + $30 material = $16,000/month
Inventory Carrying (WIP buildup from delays):
  $180K inventory × 15% carry rate ÷ 12 = $22,500/month
Total Monthly Loss: ~$221,500 Annualized: ~$2.66 Million

## Slide 4: Scope
Suppliers
Inputs
Processes
Material receiving & inspection
Outputs
Customers
Finished precision parts
Raw materials (sheets, bars)
Allegheny Technologies (raw materials)
Haas Automation (CNC equipment)
Mitutoyo (inspection tools)
Kennametal (cutting tools)
Customer specifications/drawings
Production schedules
Calibration standards
CNC machining
Quality inspection
Rework (if needed)
Packaging & shipping
Inspection reports
Shipping documentation
Scrap/waste logs
Lockheed Martin (aerospace assemblies)
Collins Aerospace (avionics components)
Spirit AeroSystems (structural parts)
Raytheon Missiles & Fire Control (defense systems)
In Scope:
Actual machining processes between material prep and packing
Out of Scope:
Logistics, customer contracts, labor

## Slide 5: Value Stream Map
Material Prep & Stage
CT: 15m
C/O: 30m
CNC rough
CT: 20m
C/O: 120m
CNC finish
CT: 45m
C/O: 25m
CT: 10m
C/O: 15m
Surface Treatment
CT: 20m
C/O: 25m
Final Assembly
Inspection
CT: 12m
C/O: 10m
WIP: 80 units
WIP: 120 units
WIP: 45 units
WIP: 8 units
WIP: 10 units
WIP: 5 units
Demand: 500 units a month
Freight to hub
50 units/3 days
Order to warehouse
125 units a week
80 units
2-day buffer
10 units
2-day hold

## Slide 6: Improvement Schedule
Pre-Event
Present the problem and requesting to begin a deeper analysis.
Event
Present the analysis, and permissions to implement proposed solutions
Post-Event
Present results of improvements and permission to implement control plan
(This Presentation)
Estimated Project Duration: 6 weeks

## Slide 7: Team and Call to Action
We are seeking your authorization to proceed with a comprehensive analysis of this issue.
Executive Sponsor:
  Mark Richardson, Plant Manager
Project Owner:
  Jerry DeFranco, DPS-Lean Consultant
Process Owner:
  David Morales, CNC Supervisor
Team:
  Sarah Chen, Quality Engineer
  Miguel Vasquez, Maintenance Technician
  Jennifer Kowalski, Production Planner
  Antonio Garcia, CNC Operator
Commitment
  Kaizen Week Commitment - Three half days 1st week of June
  Pre-Event / Post-Event – 10% time